# QAssure Platform

Phase 1 Implementation Context Document

Date: December 24, 2025 | Version: 1.0

# 1. Executive Summary

This document captures the complete implementation context for the QAssure Platform backend, documenting Phase 1 (Core Infrastructure) completion and providing handoff details for subsequent phases.

| Status Item | Details |
| --- | --- |
| Phase 1 Status | ✅ COMPLETE |
| Completion Estimate | ~45% (up from 25-30%) |
| Database | PostgreSQL - 22 tables migrated, seeded with test data |
| Authentication | JWT-based auth with access/refresh tokens implemented |
| Authorization | RBAC with permission service, role-based middleware |
| Multi-tenancy | Tenant middleware with context, access verification, feature flags |

# 2. Files Created/Modified in Phase 1

## 2.1 Infrastructure Layer (NEW)

- src/infrastructure/auth/jwt.service.js - JWT token generation, verification, refresh logic (~220 lines)

- src/infrastructure/auth/permission.service.js - RBAC permission checking with caching (~200 lines)

- src/infrastructure/auth/index.js - Auth infrastructure exports

- src/infrastructure/index.js - Main infrastructure exports

## 2.2 Middleware Layer (NEW/UPDATED)

- src/middleware/auth.middleware.js - Authentication & authorization middleware (~350 lines)

- src/middleware/tenant.middleware.js - Multi-tenancy context & access control (~200 lines)

- src/middleware/index.js - Consolidated middleware exports

## 2.3 Services Layer (NEW/UPDATED)

- src/services/auth.service.js - Login, logout, refresh, session management (~280 lines)

- src/services/index.js - Services exports (UPDATED)

## 2.4 Controllers & Routes (NEW/UPDATED)

- src/controllers/auth.controller.js - Auth HTTP handlers (~180 lines)

- src/routes/auth.routes.js - Auth endpoints (login, logout, refresh, me, sessions)

- src/routes/index.js - Updated with all route registrations

- src/routes/user_routes.js - Secured with auth middleware

- src/routes/tenant_routes.js - Secured with auth middleware

- src/routes/role_routes.js - Secured with auth middleware

- src/routes/permission_routes.js - Secured with auth middleware

- src/routes/api_key_routes.js - Secured with auth middleware

- src/routes/qms_connection_routes.js - Secured with auth + feature flag middleware

- src/routes/ai_completion_routes.js - Secured with auth + feature flag middleware

## 2.5 Configuration (NEW/UPDATED)

- .env - Environment configuration (JWT secrets, DB URL, etc.)

- src/config/database.js - Updated for raw pg + Sequelize support

- src/config/sequelize-config.js - Sequelize CLI configuration

- .sequelizerc - Updated to point to correct config

- server.js - Fixed startup and graceful shutdown

## 2.6 Scripts (NEW)

- src/scripts/seed.js - Database seeding with test users, roles, permissions

# 3. Database Schema (22 Tables)

All migrations executed successfully via Sequelize CLI:

| IAM Tables | Core Tables | Feature Tables |
| --- | --- | --- |
| users tenants roles permissions user_roles user_tenants sessions api_keys api_key_permissions | modules audit_logs event_logs health_checks health_history | qms_connections qms_sync_jobs qms_sync_conflicts qms_entity_mappings ai_completions ai_usage ai_prompt_templates |

# 4. Test Credentials (Seeded Data)

| Role | Email | Password |
| --- | --- | --- |
| Super Admin | superadmin@qassure.ai | Password123! |
| Tenant Admin | admin@qassure.ai | Password123! |
| Quality Manager | manager@qassure.ai | Password123! |
| Viewer | viewer@qassure.ai | Password123! |

# 5. API Endpoints Implemented

## 5.1 Auth Endpoints (NEW)

- POST /api/v1/auth/login - User login, returns JWT tokens

- POST /api/v1/auth/refresh - Refresh access token

- POST /api/v1/auth/logout - Logout current session

- POST /api/v1/auth/logout-all - Logout all sessions

- GET /api/v1/auth/me - Get current user info

- GET /api/v1/auth/sessions - List active sessions

- DELETE /api/v1/auth/sessions/:id - Revoke specific session

- POST /api/v1/auth/validate - Validate current token

## 5.2 Secured CRUD Endpoints

All existing CRUD routes now require authentication and proper permissions:

- /api/v1/users - requires users:read, users:create, etc.

- /api/v1/tenants - requires tenants:read or super_admin

- /api/v1/roles - requires tenant_admin

- /api/v1/permissions - requires super_admin for write

- /api/v1/api-keys - requires tenant_admin

- /api/v1/qms/* - requires qms_integration feature flag

- /api/v1/ai/* - requires ai_gateway feature flag

# 6. Architecture Decisions Made

- Removed Prisma: Node 23 incompatibility with Prisma 7.x; switched to raw pg queries + Sequelize for migrations

- Hybrid Database Access: Sequelize for migrations, raw pg Pool for runtime queries (better performance)

- JWT Strategy: Access tokens (24h) + Refresh tokens (7d) with session tracking in database

- Permission Caching: In-memory Map with 5-minute TTL to reduce database queries

- Tenant Isolation: Middleware-based with tenant_id from JWT or X-Tenant-ID header

# 7. Known Issues & Pending Items

## 7.1 Issues to Fix

- Port 3000 sometimes stays occupied after server crash - use: lsof -ti:3000 | xargs kill -9

- Login endpoint needs testing - curl test was pending at session end

- Some routes still use old stub middleware patterns (session_routes, audit_log_routes, etc.)

## 7.2 Routes Not Yet Secured

The following routes still need auth middleware applied:

- session_routes.js

- audit_log_routes.js

- event_log_routes.js

- health_check_routes.js

- health_history_routes.js

- user_role_routes.js

- user_tenant_routes.js

- module_routes.js

- api_key_permission_routes.js

- qms_sync_job_routes.js

- qms_sync_conflict_routes.js

- qms_entity_mapping_routes.js

- ai_usage_routes.js

- ai_prompt_template_routes.js

# 8. Next Phases (From Roadmap)

## 8.1 Phase 2: Redis & Caching (~1.5 hours)

- Install ioredis package (already in package.json)

- Create src/infrastructure/cache/redis.service.js

- Implement session caching in Redis

- Implement permission caching in Redis

- Add cache invalidation on permission/role updates

## 8.2 Phase 3: Complete IAM Management (~1.5 hours)

- User registration with email verification

- Password reset flow

- SAML/OAuth integration stubs

- API key management with hashing

- MFA/2FA support (optional)

## 8.3 Phase 4: Health & Observability (~1.5 hours)

- Prometheus metrics endpoint (/metrics)

- Health check service for module monitoring

- Audit logging service

- Correlation ID middleware

## 8.4 Phase 5: Kafka Events (~2 hours)

- Install kafkajs package

- Create Kafka producer service

- Create Kafka consumer service

- Event publishing for auth, user, tenant events

## 8.5 Phase 6: AI Gateway (~2 hours)

- OpenAI integration service

- Anthropic integration service

- AI completion endpoints

- Usage tracking and cost calculation

- Prompt template management

# 9. Useful Commands Reference

# Start development server

npm run dev

# Run migrations

npx sequelize-cli db:migrate

# Seed database

node src/scripts/seed.js

# Kill process on port 3000

lsof -ti:3000 | xargs kill -9

# Test login API

curl -X POST http://localhost:3000/api/v1/auth/login \

-H "Content-Type: application/json" \

-d '{"email": "admin@qassure.ai", "password": "Password123!"}'

# 10. Environment Variables (.env)

NODE_ENV=development

PORT=3000

DATABASE_URL=postgresql://postgres:password@localhost:5432/qassure_dev

JWT_SECRET=qassure-super-secret-jwt-key-min-32-characters-long

JWT_REFRESH_SECRET=qassure-refresh-token-secret-min-32-characters

JWT_EXPIRES_IN=24h

JWT_REFRESH_EXPIRES_IN=7d

# 11. Notes for Next Session

- Upload this document + QASSURE_FINAL_ROADMAP_V3.md for context

- Start by testing the login endpoint to verify Phase 1 works

- Secure remaining routes (listed in Section 7.2)

- Begin Phase 2: Redis & Caching

- Target: Reach 60-65% completion by end of Phase 3

--- End of Document ---